|  |  |
| --- | --- |
| Team Meeting | 2/24/203:30pmJD 2216 |

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting called by: | Aquabot | Type of meeting: | Bi-weekly Sprint Meeting |
| Facilitator: | Enter meeting facilitator here | Note taker: | Daniel Cardenas |
| Timekeeper: | Daniel Cardenas |  |  |

|  |  |
| --- | --- |
| Attendees: | Brandon, Gage, Gigi, Daniel |

# Minutes

|  |  |  |  |
| --- | --- | --- | --- |
| Agenda item: | Update tasks | Presenter: | n/a |

#### Discussion:

Plan out new tasks for upcoming Sprint based on prior Sprint’s progress.

#### Conclusions:

Tasks delegated and drawn out for each member of the team.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| * Testing Physical ROV | Gigi | March 4 |
| * Changing location of waypoint file | Brandon and Gage | March 4 |
| * Unit Testing a-star algorithm and Research 3-D methods | Daniel | March 4 |

# Other Information

#### Observers:

n/a

#### Resources:

n/a

#### Special notes:

* Test in Water for a few seconds to calculate rough speed without a speedometer
  + Also test a couple algorithms
* Goal is to:
  + be able to demo the simulator, where translator can start the system
  + calculate the waypoints for the test and movement of the physical machine
* ROS should eventually launch all packages at once